# 03 — RegMate V1 Product & Feature Blueprint

Document Status: Working Specification
Version: V1.0
Purpose: Master functional specification for the first RegMate platform build

# 1. V1 OBJECTIVE

RegMate V1 will establish the core platform on which all future RegMate products operate.

The V1 platform must provide: public website, free content, user registration/login, free-member dashboard, product catalogue, product previews, product-level access control, individual product purchases, membership access, learning/progress infrastructure, practice/test infrastructure, regulatory content infrastructure, basic tools infrastructure, certificates, user activity and analytics, and admin/content management capability.

The architecture must allow additional products, courses, regulators, questions, tools and tracks to be added without rebuilding the platform.

# 2. V1 PRODUCT PRIORITY

Platform Foundation: Public website; authentication; user profiles; free-member dashboard; product catalogue; access/entitlement system; payment architecture; membership architecture; admin/content management foundation.

First commercial product: RegReady → FME / Fund Management. The existing FME InterviewPro product will be the first fully operational paid RegMate product.

Subsequent products: RegLearn, RegLens, RegPractice, RegTools and RegIntel. The architecture must support all six from the beginning.

# 3. PUBLIC WEBSITE

Homepage must communicate what RegMate is within seconds: a platform to learn, understand, practise and apply law and regulation.

Primary CTAs: Explore RegMate, Start Learning, Try Free, Join RegMate.

Homepage sections: Hero; product ecosystem; how RegMate works; featured content; free experience; membership; final CTA.

Every product family should have a public landing page explaining what it is, who it is for, what it contains, free features, premium features, examples, pricing/access and CTA.

# 4. AUTHENTICATION

RegMate must use one account across the entire ecosystem.

Required: Sign up, Login, Logout, Password reset, Email verification, Profile, Account settings and Session management.

Future social login is optional and not essential for initial V1.

# 5. USER TYPES

Visitor: no account; public content, blogs, regulatory updates, free resources, product pages, previews, polls and limited free quizzes.

Free Member: dashboard, free content, limited product access, limited practice, selected tools, progress tracking, bookmarks and activity history.

Individual Buyer: everything available to Free Member plus full access to purchased product/track, product-specific progress, analytics and certificates where applicable.

Annual Member: access to all products included in the membership package.

# 6. DASHBOARD

Every registered user gets a dashboard adapted to their access.

Core sections: Welcome; Continue Learning; My Products; Practice; Recommendations; Recent Activity; Saved Items; Certificates; Membership.

Dashboard should show membership status, incomplete learning, products available, tests attempted, accuracy, weak areas, recommendations, bookmarks and relevant account/plan information.

# 7. REGLEARN V1

Core structure: RegLearn → Course → Module → Lesson → Lesson Content → Lesson Quiz → Completion.

Courses support description, author, modules, lessons, progress, completion percentage, free/premium lessons and lesson quizzes.

Lessons may contain text, headings, tables, examples, regulatory references, images, notes, questions and related content.

Track course started, module completed, lesson completed, quiz score and overall progress.

# 8. REGLENS V1

Initial foundation for interactive regulatory content.

V1 capabilities: regulatory document browsing, section/provision navigation, search, related provisions, regulatory metadata, comparison interface and old vs new provision where data exists.

Do not attempt to build the complete Regulatory Knowledge Graph in V1.

# 9. REGPRACTICE V1

Test types: Quiz, Topic Test, Subject Test and Mock Test. Future types include full examination simulation and adaptive testing.

Initial question support: single-answer MCQ, options, explanation, correct answer and regulatory reference. Future support may include multiple-answer, scenario, assertion/reason and case-based questions.

Test flow: Select Test → Instructions → Questions → Submit → Score → Detailed Result → Weak Areas → Recommended Revision → Retake.

Results show score, percentage, correct, incorrect, unattempted, time, topic performance, weak areas and recommendations.

# 10. REGTOOLS V1

V1 establishes a reusable framework for regulatory tools. Every tool should have description, inputs/questions, logic, result, explanation, applicable provisions, recommended action and export/save where appropriate.

Initial tools: Compliance Calendar Generator; Compliance Diagnostic; AML/CFT Assessment; Provision Finder; Applicable Provisions Generator; Compliance Checklist Generator; Event-Based Compliance Tools; Regulatory Applicability Checker.

Future possibilities include entity-specific assessments, transaction assessments, event-based generators, regulatory applicability engines, board/listed-company/IFSC tools and FEMA transaction assessments.

# 11. REGREADY V1

First launch: RegReady → FME / Fund Management.

The product should contain regulatory questions, conceptual questions, practical scenarios, role-specific questions, cross-regulatory/trap questions, MCQs, model answers, How to Approach, regulatory references and mock interview practice.

Question structure may include question, category, difficulty, regulatory area, suggested approach, model answer, explanation, regulatory reference and related questions.

Focus strictly on technical/regulatory preparation, not HR preparation.

# 12. REGINTEL V1

Initial functionality: Regulatory Updates and Enforcement Actions.

Each regulatory update should contain title, regulator, date, effective date, summary, what changed, who is affected, practical implications, source/reference and related topics.

Enforcement actions should contain regulator, entity, date, nature of action, issue, regulatory provision, penalty/action and key compliance lesson.

Future functionality may include alerts, regulatory change tracking and impact analysis.

# 13. FREE RESOURCES V1

Publicly accessible: Articles, Blogs, Explainers, Guides, FAQs, Checklists, Downloads, Templates, Polls and Glossary.

These should be SEO-friendly and indexable.

# 14. SEARCH

RegMate should eventually have unified search across articles, lessons, courses, regulations, sections, questions, tests, tools, regulatory updates and enforcement actions.

V1 may launch with simpler search and expand later.

# 15. BOOKMARKS

Registered users should be able to save articles, lessons, regulations, questions, tests and regulatory updates. Bookmarks should appear in the dashboard.

# 16. CERTIFICATES

Where applicable, users can generate certificates after eligible courses, mock programmes, assessments or practice programmes.

Certificates must clearly identify RegMate as issuer and must not imply certification by a third party unless formally authorised.

Certificate verification should eventually be available through a unique certificate ID/URL.

# 17. ACCESS CONTROL

Every premium object must have an entitlement. Examples: RegLearn → Course A → Premium; RegPractice → Mock Test 01 → Premium; RegReady → FME Track → Premium; RegTools → AML Assessment → Premium.

The system must support Free, Preview, Paid Product, Membership and Admin access.

Premium content must not become accessible merely by knowing its URL.

# 18. PRODUCT PREVIEW STRATEGY

Every paid product should expose enough free content to demonstrate value.

Examples: RegLearn — first module/free lessons; RegLens — selected provisions/comparisons; RegPractice — selected tests/questions; RegTools — selected free tools; RegReady — sample questions/selected modules; RegIntel — public updates and selected analysis.

Exact free allocation will be defined in the Access Matrix document.

# 19. PAYMENTS

The platform should support individual product purchases and annual RegMate membership.

Preferred payment system: Razorpay.

Payment status must be linked to the user's entitlement. Successful payment activates entitlement. Refund, cancellation and expiry update entitlement according to defined business rules.

Payment logic must not be hardcoded separately inside each product.

# 20. ADMIN SYSTEM

A secure admin interface will eventually manage users, products, courses, modules, lessons, questions, tests, tools, regulatory updates, enforcement actions, articles, access/entitlements, purchases, memberships, certificates, polls and analytics.

Admin permissions should be role-based.

# 21. ANALYTICS

V1 should capture useful analytics such as registrations, active users, product views, course starts, course completion, quiz attempts, test scores, tool usage, purchases, memberships, conversion and retention.

Avoid unnecessarily complex analytics in the first release.

# 22. MOBILE EXPERIENCE

The platform must be fully responsive. Priority mobile experiences: dashboard, lessons, questions, tests, regulatory reading, tools and checkout.

# 23. SECURITY

Minimum requirements: server-side authentication; server-side entitlement checks; secure database policies; protected premium content; protected admin routes; secure payment verification; input validation; rate limiting where necessary; secure secrets/environment variables; and no sensitive credentials in frontend code.

# 24. V1 SUCCESS CRITERIA

Visitor: discover RegMate → read free content → try free features → register.

Free Member: register → login → dashboard → free content → limited practice → activity tracking.

Individual Buyer: purchase → payment verified → entitlement activated → premium access → progress tracking → product use.

Annual Member: subscribe → entitlement activated → membership products → dashboard/ecosystem.

Administrator: create/manage products and content → manage users → manage entitlements → view activity and basic analytics.

# 25. V1 DEVELOPMENT PRINCIPLE

Build the platform foundation first, then products. Do not create six disconnected mini-websites.

All products share the same platform foundation: RegMate → Identity + Entitlement + Content → RegLearn / RegLens / RegPractice / RegTools / RegReady / RegIntel.

# 26. OUT OF SCOPE FOR INITIAL V1

Do not allow these to delay the first usable platform: full AI regulatory assistant; full regulatory knowledge graph; advanced adaptive testing; complex recommendation engine; community/forum; mobile app; advanced automation; extensive third-party integrations; and complex enterprise features.

These can be added after the foundation is stable.

# 27. DOCUMENT RELATIONSHIP

Document 01 defines navigation and information architecture.

Document 02 defines the RegMate brand and product ecosystem.

Document 03 defines what functionality the V1 platform and products must provide.

The next document should define: 04 — RegMate User Roles & Access Matrix.